META MARKETING API

# Master Learning Documentation
& Project Runbook

Node.js + TypeScript + Express • Meta Ads / Marketing API

Updated through Monday evening, 26 October 2026

A single source of truth for concepts covered, route patterns, test evidence, blockers, safety rules, and next steps.

Status rule — This is a learning record, not a claim that every route works or that the app is production-approved. “Tested” means a result was explicitly observed in the learning history; “code added/proposed” is not the same as a successful live Meta API call.

Built by consolidating the supplied 19/21 October documents, the 24 October update and practical handbook, buying-type/CPM notes, and the learning updates through 26 October 2026.

# 1. Executive summary and current status

Project goal: build a Node.js + TypeScript + Express integration that lets a SaaS user connect a Meta advertising account and manage supported advertising resources through OAuth and the Graph/Marketing API. The learner has prior Node.js experience, so this runbook focuses on Meta-specific concepts and implementation decisions.

| Area | Current position as of 26 Oct 2026 | Confidence |
| --- | --- | --- |
| Meta app / OAuth | APILearning app exists; Business Login OAuth flow succeeded earlier and token was stored server-side in a development session. | Previously observed working |
| Ad account listing / permissions | Access recovered for List All Ads GET after query parameters were correctly attached. Earlier code-200 blocked endpoints remain historical incidents. | Latest read succeeded; token sent |
| Campaigns | Campaign read returned an empty data array for empty test accounts. Campaign CRUD learning was covered; not every operation has confirmed test evidence. | Mixed |
| Ad Set | Bid strategy, performance goal, billing event, and configuration GET were tested successfully earlier. | Several routes confirmed |
| Image upload | Image upload returned an image hash. | Succeeded |
| Ad Creative creation | Image upload succeeded; Ad Creative POST encountered code 100/subcode 1443121 historically, and later code 100/subcode 1885183 with app in Development mode. Creative creation still not confirmed. | Pending; app remains Development |
| Ad lifecycle routes | Create/read/rename/pause plus listing, Ad Set listing, preview, archive and delete flows covered in code/theory. Only account-level List All Ads GET confirmed working recently. | Covered; partial live testing |
| Insights | Insights concepts, metrics and first account-level GET Insights TypeScript/Express implementation covered on 26 Oct. No successful live Insights test reported. | Learning and route example covered |
| Audiences / production readiness | Audiences, tracking/conversions, advanced ads, testing/production and native Meta AI features remain planned. | Upcoming |

Latest status (26 Oct 2026, evening) — The previously blocked Meta API access was followed by a successful account Ads listing: {"success":true,"ads":[]}. The user identified that their local fetch() request built URLSearchParams but initially omitted them from the URL. A different Creative creation error (code 100, subcode 1885183) occurred while the Meta App was in Development mode. App intentionally remains in Development mode for learning; Creative creation and Ad write tests remain pending.

# 2. Discussion and update timeline

The documents support five dated learning/documentation milestones from the original baseline to the latest review. This is a count of documented milestone dates, not an exact count of every individual chat message or back-and-forth; the files do not provide a reliable complete message transcript.

| Date | What was covered / recorded | Resulting position |
| --- | --- | --- |
| 19 Oct 2026 | Initial learning documentation: app/business setup, OAuth, permissions, account listing, campaign routes, security, production checklist. | Baseline runbook created; several campaign writes marked unverified. |
| 21 Oct 2026 | Campaign and Ad Set progress; Meta object hierarchy; discussion of goals and next features. | Moved from basic setup toward Ad Set optimization/configuration. |
| 22 Oct 2026 | ODAX objectives, performance goal route, billing-event route, bid strategy and current Ad Set configuration. | Tested LINK_CLICKS performance goal, IMPRESSIONS billing event, bid cap settings and configuration reading. |
| 23–24 Oct 2026 (recorded in 24 Oct addendum) | Image upload, Ad Creative payload, unresolved creative error, access diagnostics, creative vs Ad, video workflow concepts. | Image upload succeeded; creative write and basic API access blocked/unresolved. Keep live troubleshooting on hold. |
| 26 Oct 2026 | Quick revision, roadmap analysis, Ad route test attempt blocked, agreed next sequence. | Review `routes/ad.routes.ts` offline, then begin Insights; no new live API success was claimed. |
| 26 Oct 2026 (later session) | Effective status; account Ads listing + query-parameter fix; Ad Set Ads listing, preview, archive/delete code; comparison with Google Ads; expanded roadmap; first Insights lesson. | Account Ads GET returned success and [] (no rows); other new endpoints code/theory only. Insights account route example covered; testing not reported. |

Discussion count — Verified: 5 dated milestone groups (19, 21, 22, 23–24, and 26 October). We should not claim an exact count of individual discussions/messages unless a full chat export is available.

# 3. Meta account, app, OAuth and access concepts

# 3.1 Separate account types

| Item | Meaning |
| --- | --- |
| Personal Meta/Facebook profile | The human user who signs in and authorizes the integration. |
| Meta Developer account | Developer dashboard access used to create/configure apps. |
| Business Portfolio / Meta Business Suite | Business-level organization that can manage Pages, ad accounts, people and asset access. |
| Meta app (APILearning) | Application identity that requests permissions and calls the APIs. |
| Ad account | Advertising asset containing campaigns and related objects. |
| Facebook Page | Page identity used in supported ad/creative setups; it is distinct from a video ID or creative ID. |

## 3.2 Known local configuration

| Setting | Known value / guidance |
| --- | --- |
| App name | APILearning |
| Business context | ConversaNemo referenced in learning notes; exact app-to-business association should be checked in dashboard. |
| App mode | Development/unpublished during the recorded testing. |
| API version | `META_GRAPH_API_VERSION`, fallback `v25.0` in current route notes; check the configured version against current Meta docs when API access resumes. |
| OAuth start | `http://localhost:3000/auth/meta` |
| OAuth callback in original docs | `http://localhost:3000/auth/meta/callback` |
| Token during current route examples | Some later creative/ad route code reads `data/token.json`; earlier base OAuth implementation stores token in a development session. Check repository to confirm which routes use which token source. |
| Local server | Port 3000 |

Important consistency check — The earlier OAuth notes use express-session, while newer creative/Ad route snippets read `data/token.json`. Before production, unify token handling deliberately. Do not assume these are the same storage mechanism.

## 3.3 OAuth flow in plain English

1. User starts at /auth/meta.

2. Server generates a random OAuth state and stores it in the session.

3. Browser is redirected to Meta authorization with app ID, redirect URI, Business Login config ID and state.

4. Meta returns to the callback with an authorization code and state.

5. Server validates state and exchanges the short-lived code for an access token.

6. Token is stored server-side and subsequent API routes use it to make authorized requests.

OAuth success does not guarantee access to every ad account, Page, permission, or API operation. Token grants, the user’s asset assignments, app review/access level, and Meta account restrictions can all matter.

## 3.4 Permissions and access notes

| Permission / access concept | Learning note |
| --- | --- |
| ads_read | Read advertising data for supported operations, subject to access rules. |
| ads_management | Manage advertising resources for supported operations, subject to authorization and account access. |
| pages_show_list | Was listed as granted on a tested token in the later access diagnostics. |
| pages_read_engagement | Was listed as granted on that tested token. |
| pages_manage_ads | Was listed as granted on that tested token. |
| public_profile | Was listed as granted on that tested token. |
| business_management | Was not listed on that token. We did not establish whether it is required or sufficient for the issue. |
| App Review / Advanced Access / Marketing API Access Tier | Separate concepts. A permission appearing as granted does not prove production eligibility for external customers. |

# 4. Graph API / Marketing API fundamentals

Graph API is the general object/connection interface. Marketing API is the advertising-related functionality exposed through it. OAuth is the login/authorization flow, not an Ads object.

Node = an object such as an ad account, campaign, Ad Set, Ad or creative. Edge = a connection such as an account’s campaigns. Fields = properties requested in the response.

GET reads; POST can create or update depending on endpoint; DELETE removes a resource or relationship if the endpoint supports it.

Responses are commonly JSON. A collection may contain `data`, and may include `paging` information. `data: []` simply means no matching objects were returned; it does not alone prove a failure.

Rate limits can produce throttling errors. Read the HTTP status/error body and usage headers where available; use bounded backoff rather than tight retry loops.

GET https://graph.facebook.com/v25.0/me/adaccounts?fields=id,name,account_status,currency

GET https://graph.facebook.com/v25.0/act_<AD_ACCOUNT_ID>/campaigns?fields=id,name,objective,status,effective_status

# 5. Meta Ads object hierarchy and campaign setup

| Level | Purpose | Examples / responsibility |
| --- | --- | --- |
| Ad Account | Container for advertising resources. | Account ID, currency, account status. |
| Campaign | High-level business objective and campaign-level settings. | Awareness, traffic, leads, sales etc.; campaign status. |
| Ad Set | Audience and delivery configuration. | Budget, schedule, placements, optimization goal, billing event, bid strategy. |
| Ad | Unit tied to an Ad Set and a creative. | Ad name, `adset_id`, `creative_id`, delivery status. |
| Ad Creative | Defines the content/identity presented in the ad. | Image/video, Page identity, copy, headline, destination URL, CTA. |
| Insights | Reporting data for selected objects/time ranges. | Spend, impressions, reach, clicks, CTR, CPC, CPM, supported conversion metrics. |

## 5.1 ODAX objectives discussed

| Business goal | Objective value covered |
| --- | --- |
| Awareness | `OUTCOME_AWARENESS` |
| Traffic | `OUTCOME_TRAFFIC` |
| Engagement | `OUTCOME_ENGAGEMENT` |
| Leads | `OUTCOME_LEADS` |
| App promotion | `OUTCOME_APP_PROMOTION` |
| Sales | `OUTCOME_SALES` |

Campaign objective is the overall business goal. Ad Set `optimization_goal` tells Meta what delivery should optimize for. `billing_event` describes the event used as the billing basis. `bid_strategy` controls the auction bidding approach. Exact compatibility depends on campaign/ad set setup and current Meta API rules; local allowlists in this project are starter checks, not an authoritative complete schema.

# 6. Campaign and Ad Set route learning

# 6.1 Campaigns

Campaign list route: `GET /meta/ad-accounts/:adAccountId/campaigns`. Earlier test accounts reportedly had no campaigns, so `data: []` was expected.

Campaign create route: `POST /meta/ad-accounts/:adAccountId/campaigns`; code example used objective `OUTCOME_TRAFFIC`, status `PAUSED`, and special-ad-category declaration for a non-special-category example. Successful creation must not be assumed unless response was confirmed.

Campaign read/update/status/delete concepts were explored. Deletion can have downstream consequences; only delete assets that you knowingly created for testing. Do not assume which object was deleted in any earlier experiment.

Campaign activation can enable delivery/spend when the linked structure is eligible. Default all learning objects to `PAUSED`; do not activate without explicit intent.

# 6.2 Ad Set config and known confirmed test values

| Field | Meaning | Last recorded value |
| --- | --- | --- |
| Campaign ID | Parent campaign | `120249195451440775` |
| Campaign name | Parent campaign label | `Call campaign Update API` |
| Campaign objective | Overall outcome | `OUTCOME_TRAFFIC` |
| Ad Set ID | Ad Set object | `120249201376090775` |
| Ad Set name | Ad Set label | `API Learning Traffic Ad Set - Updated` |
| Status | Delivery state | `PAUSED` |
| Daily budget | Budget in account currency minor units | `10000` = ₹100 for this INR example |
| Lifetime budget | Lifetime total, if set | `0` in the last recorded configuration |
| Optimization goal | What delivery optimizes for | `LINK_CLICKS` |
| Billing event | Billing basis | `IMPRESSIONS` |
| Bid strategy | Auction strategy | `LOWEST_COST_WITH_BID_CAP` |
| Bid amount | Bid cap in minor units | `5000` = ₹50 for this INR example |
| Targeting | Audience config | India; age 18–65; Advantage+ audience config noted |

Currency units — For this INR setup, budget/bid fields were sent in minor units: ₹100 = 10000 and ₹50 = 5000. Do not reuse this conversion blindly for every currency or API field; confirm account currency and field semantics.

# 6.3 Bidding strategy

| API value | High-level learning |
| --- | --- |
| `LOWEST_COST_WITHOUT_CAP` | Common API strategy associated with lowest cost / highest-volume style bidding; UI mapping is approximate. |
| `COST_CAP` | Cost-control strategy; often associated with cost-per-result goal concepts, subject to configuration. |
| `LOWEST_COST_WITH_BID_CAP` | Bid cap strategy; project test used ₹50 → `bid_amount: 5000`. |

Do not assume all strategies exist for all objectives, optimization goals, or account configurations. The recorded Ad Set was kept PAUSED during changes.

# 6.4 Performance goal route

GET  /meta/adsets/:adSetId/performance-goal
POST /meta/adsets/:adSetId/performance-goal
Body: { "optimizationGoal": "LINK_CLICKS" }

The tested LINK_CLICKS value returned success and a later GET showed LINK_CLICKS. An invalid value `INVALID_GOAL` was rejected by the local allowlist, with `metaUpdateAttempted: false`; this proves local validation prevented the Meta write, not that Meta rejected the value.

The local objective-to-goal compatibility map is only a starter guard. Current Meta config and official docs are the source of truth for exact combinations.

# 6.5 Billing event route

GET  /meta/adsets/:adSetId/billing-event
POST /meta/adsets/:adSetId/billing-event
Body: { "billingEvent": "IMPRESSIONS" }

The route checks the Ad Set is PAUSED and uses a small local allowlist such as `IMPRESSIONS` and `LINK_CLICKS`. A same-value IMPRESSIONS update was tried; invalid `CLICKS` was rejected locally. The allowlist is not a complete Meta compatibility schema.

Example: optimization goal LINK_CLICKS + billing event IMPRESSIONS means optimize delivery toward link clicks while billing is based on impressions.

# 6.6 Configuration GET response (shape recorded)

{
  "success": true,
  "adSet": { "id": "...", "name": "...", "status": "PAUSED", "campaign_id": "...", "daily_budget": "10000", "lifetime_budget": "0" },
  "campaign": { "id": "...", "name": "...", "objective": "OUTCOME_TRAFFIC" },
  "configuration": { "optimization_goal": "LINK_CLICKS", "billing_event": "IMPRESSIONS", "bid_strategy": "LOWEST_COST_WITH_BID_CAP", "bid_amount": 5000 }
}

# 7. Buying type: Auction vs Reservation; CPM

# 7.1 Buying type

| Feature | Auction | Reservation |
| --- | --- | --- |
| Pricing / cost | Dynamic auction pricing; CPM and delivery may vary with demand/competition. | Pricing is arranged in advance; costs and delivery are generally more predictable when available. |
| Predictability | Results and costs can vary with competition and delivery conditions. | Designed for more predictable reach/frequency and spend. |
| Availability | Common/default buying approach in many campaign setups. | Eligibility and availability depend on Meta’s current products/account setup. |

# 7.2 CPM

CPM means cost per 1,000 impressions. It answers: how much did the ads cost for every 1,000 times they were shown?

CPM = (Spend ÷ Impressions) × 1,000
Example: spend ₹500; impressions 20,000
CPM = (₹500 ÷ 20,000) × 1,000 = ₹25

CPM is not cost per click. CPC is cost per click; CTR is click-through rate.

CPM can vary because of competition, audience, placement, timing, creative quality, and delivery conditions; it is a reporting metric, not an exact guarantee of future costs.

# 8. Image, Ad Creative, Ad, and Video workflow

# 8.1 Image creative sequence

1. Upload image to `POST /act_{ad_account_id}/adimages`.

2. Read `image_hash` from upload response.

3. Create an Ad Creative with Page identity, `link_data`, image hash, destination URL, message/headline and CTA.

4. Create an Ad under the intended Ad Set and point it to the Creative ID, with status PAUSED.

5. Read the Ad and Creative details; do not publish/activate during learning.

POST /meta/ad-accounts/:adAccountId/adimages
POST /meta/ad-accounts/:adAccountId/adcreatives
POST /meta/ad-accounts/:adAccountId/ads

# 8.2 What IDs mean

| ID | What it identifies |
| --- | --- |
| Page ID | The Facebook Page identity used for a supported ad/creative setup. |
| Image hash | Uploaded image asset reference returned by the ad image upload endpoint. |
| Video ID | Uploaded video asset; video processing may need to finish before creative creation. |
| Creative ID | The content/setup object that an Ad references. |
| Ad Set ID | Where the Ad is placed for targeting/delivery/budget/optimization configuration. |
| Ad ID | The specific Ad object that can be read or updated. |

# 8.3 Ad Creative route and unresolved error

File: `routes/ad-creative.routes.ts`. Recorded route: `POST /meta/ad-accounts/:adAccountId/adcreatives`. Expected body fields: `pageId`, `imageHash`, `destinationUrl`, `message`, `headline`, `callToActionType`. CTA examples in the route: LEARN_MORE, SHOP_NOW, SIGN_UP, BOOK_NOW, CONTACT_US, GET_OFFER, SUBSCRIBE, DOWNLOAD.

The route builds `object_story_spec.page_id` and `link_data` with `image_hash`, `link`, `message`, `name`, and `call_to_action.type`. Adding `call_to_action.value.link` and reverting to the simpler CTA did not resolve the issue.

Image upload succeeded and returned a hash. Page identity `ConversaNemo.ai` was readable in an earlier test; Ads Manager draft showed the Page identity selected. Neither observation proves creative creation will succeed.

Creative history — Earlier creation attempts returned code 100/subcode 1443121 (cause not established). A later error was code 100/subcode 1885183 (“Invalid parameter”) while the app was in Development mode, suggesting an app-mode limitation for that creative operation. Neither image hash nor payload has been independently proven invalid. No Creative ID was successfully confirmed.

# 8.4 Ad route work in `routes/ad.routes.ts`

| Operation | Route pattern | Current recorded status |
| --- | --- | --- |
| Create Ad | `POST /meta/ad-accounts/:adAccountId/ads` | Code added in learning; calls account /ads with name, adset_id, creative {creative_id}, status PAUSED. Live test blocked/unconfirmed. |
| Read Ad | `GET /meta/ads/:adId` | Code added; requests id, name, status, effective_status, adset_id, campaign_id, creative{id}. Test status not confirmed. |
| Rename Ad | `POST /meta/ads/:adId/name` | Code was proposed; GET current state and permit rename only when PAUSED. Implementation/test status unconfirmed. |
| Pause Ad | `POST /meta/ads/:adId/pause` | Code was proposed; intended to read current state, no-op if already PAUSED, otherwise request PAUSED. Implementation/test status unconfirmed. |

Implementation caution — Meta update success response shape should be confirmed against the actual response before relying on helper types that expect `{ "success": true }`. Do not mark rename/pause tested based only on proposed code.

# 8.5 Video workflow (planned / illustrative)

1. Upload the video to `POST /act_{ad_account_id}/advideos`.

2. Capture the returned video ID and check processing status; the asset may need time to process.

3. Create a video creative using a supported `object_story_spec.video_data` structure and the `video_id`.

4. Create a paused Ad referencing that creative ID.

5. Verify the actual payload and required fields against current Meta documentation before live use.

# 9. Insights and reporting — baseline notes (subsequently started)

Historical baseline note: Insights was planned at the time of the earlier snapshot. By the evening of 26 October, Insights metrics, reporting levels and an account-level GET route implementation had been taught; no live Insights success was reported. See the appended update.

# 9.1 Initial metric definitions

| Metric | Plain meaning |
| --- | --- |
| Impressions | Total times an ad was displayed; one person may count multiple times. |
| Reach | Estimated unique people who saw the ad. |
| Clicks | Clicks counted by the selected clicks field/definition. |
| Spend | Amount spent in the selected reporting period. |
| CTR | Click-through rate; relationship between clicks and impressions according to the selected CTR definition. |
| CPC | Cost per click under the selected click metric. |
| CPM | Cost per 1,000 impressions. |
| Conversions / results | Outcome metrics available only when supported and measured for the selected setup. |

# 9.2 Endpoint and request shape to learn

GET /{AD_ID}/insights
Fields: impressions,reach,clicks,spend,ctr,cpc,cpm

Update: routes/insights.routes.ts has now been shown as an implementation example for account-level reporting. User has not yet confirmed that it was copied into their repository or tested. Date ranges and all four reporting levels remain planned extensions.

An Ad that is paused or had no delivery during the requested dates may return empty rows or zeros. That does not automatically mean the route is broken.

Return a clean application response, preserve useful Meta error diagnostics (code, subcode, trace ID where returned), and never log or return the access token.

After Meta access returns, test a known object and a date range where data should exist. A valid no-delivery range is also a useful test case.

# 10. Historical roadmap — see updated plan in section 23

| Order | Module | Scope / success criteria | State on 26 Oct |
| --- | --- | --- | --- |
| 1 | Review `ad.routes.ts` | Read the create/read/rename/pause code; confirm what is actually in repository; avoid live calls. | Previously next; review covered in discussion |
| 2 | Insights/reporting | Build first GET route, metrics, date range, response mapping, error handling. | First account-level theory/code covered; testing pending |
| 3 | Audiences | Learn supported audience reads/creation and requirements; only implement after checking eligibility and data-use requirements. | Later |
| 4 | Ad Set/Ad completeness | Review remaining status, audience/placement/schedule features and Ad lifecycle when access works. | Partially covered |
| 5 | Video ads | Upload, processing-status check, video creative and paused Ad. | Conceptual plan |
| 6 | Pagination and rate limits | Follow cursors/next links; bounded retry/backoff; avoid repeat call loops. | Concepts covered; production implementation pending |
| 7 | Production readiness | External-customer access/review, secure storage, tenant isolation, privacy/deletion, monitoring and HTTPS. | Pending |
| 8 | End-to-end validation | Use an authorized account with testable data; verify each route via Postman and record exact evidence. | Partially possible (Ads list GET succeeded); most end-to-end tests pending |

# 11. Project architecture and route conventions

Stack: Node.js, TypeScript, Express, dotenv, express-session, tsx, and standard TypeScript type definitions for Node/Express/session.

Preferred structure: keep feature-specific business logic inside `routes/*.routes.ts`; keep `src/server.ts` small and responsible for middleware and mounting routers.

Reuse project-local helpers that already exist in a route module (for example `readAccessToken()` and `GRAPH_API_VERSION`) where consistent with current architecture, but avoid introducing a generic API abstraction that hides each operation while learning.

One operation per clearly named function/route is preferred. Validate incoming IDs, names, URLs, enum values and required fields before making upstream requests.

Use `routes/ad.routes.ts` for related Ad lifecycle operations as already agreed. Create `routes/insights.routes.ts` for reporting when ready.

Example planned mounting pattern in src/server.ts:
app.use(metaAdRouter);
app.use(insightsRouter);

This is a pattern example, not a claim that those exact imports/exports already exist. Check the current repository before copying it.

# 12. Postman and troubleshooting instructions

# 12.1 Safe test procedure

1. Confirm the local server is running and the correct route file is registered.

2. Use the correct method and exact localhost route.

3. Send JSON with `Content-Type: application/json` for JSON endpoints; use multipart form-data for image/video upload endpoints.

4. Use an authorized account/object ID from the local test setup; include `act_` prefix where the route requires it.

5. For writes, keep Campaigns, Ad Sets and Ads PAUSED and use an intentionally created test asset.

6. Capture HTTP status and response body, but remove tokens, app secrets, session cookies, and other credentials before sharing logs.

7. Record whether the result is local validation, successful Meta response, Meta error, or blocked access.

# 12.2 Troubleshooting decision guide

| Observation | How to interpret / next check |
| --- | --- |
| `data: []` | No objects returned for that query. Check account data, permissions and filters; this is not automatically an error. |
| Meta OAuthException / code 200 “API access blocked” | Do not assume the specific cause. Stop repeated requests; check the account/app restriction and access dashboard before debugging creative payloads. |
| Error code 100 / subcode 1443121 on Creative | Root cause unresolved. Once access restored, run basic read checks first, then one controlled creative test while recording full error details safely. |
| Rate-limit error #613 / subcode 4841018 | Previously observed. Wait and reduce request frequency; do not tight-loop retries. |
| Local invalid enum rejected with `metaUpdateAttempted:false` | Local validation prevented a Meta request; it does not prove Meta accepts or rejects the value. |
| Local route returns 404 | Check route module import/mounting and exact path/method. |
| TypeScript complains about missing response fields | Define response types for fields actually used; do not cast blindly or assume Meta responses always contain a field. |
| Read/write response shape differs from expectation | Inspect response safely and adjust type/handling based on evidence, not assumption. |

# 13. Meta Ads safety and credential instructions

Keep every learning Campaign, Ad Set and Ad PAUSED. Never click Publish or set ACTIVE unless the user explicitly wants to test delivery and understands possible spend.

Do not make destructive delete calls without explicit confirmation and certainty about which test object is targeted.

Never paste access tokens, app secrets, session secrets, cookies, or full `.env` files into chat, documentation, logs, tickets or screenshots. The user has previously pasted tokens; revoke/replace any exposed credentials before relying on them.

Do not display access tokens in browser responses. Redact credentials and customer-sensitive data from logs while retaining safe diagnostic metadata.

Validate user-supplied Ad Account IDs against the authenticated user’s allowed resources. An ID alone is not proof of authorization.

Use OAuth state validation to protect the callback. Configure redirect URI exactly to match Meta settings.

For production, use HTTPS and secure cookies; replace Express MemoryStore with persistent/production-grade session storage; encrypt tokens at rest and plan expiry, reauthorization, revocation and disconnect handling.

Keep tenant/customer data isolated so one SaaS customer cannot access another customer’s tokens, accounts or reports.

Observe pagination and rate limits. Use bounded retries and backoff; do not repeat calls rapidly when Meta is blocking access.

Keep correct special-ad-category declarations. Do not mark a campaign as non-special if that is not accurate for its intended content.

Use dashboard requirements and current official documentation as the source of truth for app review, business verification, production access tiers and version-specific endpoint requirements.

# 14. Confirmed facts vs open questions

| Item | Status | Notes |
| --- | --- | --- |
| OAuth flow / access token stored | Previously observed successful | Current access issue may still affect later API calls. |
| Ad account list | Previously returned two accounts | Do not repeat live calls until access restriction is addressed. |
| Permission list | Previously showed ads_management; later token diagnostics listed pages_show_list, ads_management, ads_read, pages_read_engagement, pages_manage_ads, public_profile | These permissions did not prove general access or root cause. |
| Ad Set performance goal | Tested LINK_CLICKS; GET reflected it | Historical successful test. |
| Ad Set billing event | Tested IMPRESSIONS and local invalid `CLICKS` rejection | Starter validation only. |
| Bid strategy | GET showed LOWEST_COST_WITH_BID_CAP and bid_amount 5000 | Historical successful test; Ad Set PAUSED. |
| Image upload | Succeeded and returned image hash | Upload success does not prove creative creation will succeed. |
| Creative error | Unresolved code 100 / subcode 1443121 | Do not guess root cause. |
| API access blocked | Historical API access issue; latest Ads list read succeeded | The latest auth request fix was attaching query params to fetch URL. |
| Ad create/read/rename/pause | Ad CRUD and related routes covered; account list Ads GET confirmed | Read/rename/pause/create and other new endpoints not fully live-tested. |
| Insights route | Account Insights theory and example Express route covered | Not live-tested; live account Ads list GET separately succeeded. |

# 15. References and source documents consolidated

This master file consolidates overlapping content from the supplied October 19/21 learning documents and the six-page v2 notes, plus later work captured in the October 24 updated runbook and practical code handbook, the buying-type/CPM notes, and the October 26 conversation state. Historical statements were retained only where useful and were labelled as earlier observations when later status superseded them.

Meta for Developers: https://developers.facebook.com/

Meta Marketing API getting started: https://developers.facebook.com/docs/marketing-apis/get-started

Meta permissions reference: https://developers.facebook.com/docs/permissions/

Meta Marketing API Postman collection: https://www.postman.com/meta/facebook-marketing-api/collection/0zr4mes/facebook-marketing-api-mapi

Meta Ad Creative reference supplied during learning: https://developers.facebook.com/documentation/ads-commerce/marketing-api/reference/ad-creative#Creating

Meta Business Suite: https://business.facebook.com/latest/

Meta Marketing API Access Tier update noted in earlier documentation: https://developers.meta.com/blog/updates-to-ads-management-standard-access-feature/

Version freshness — Meta endpoints, supported fields, objectives, goals, billing events, app access and UI labels can change. Before live tests, verify requirements for the configured API version and the exact access guidance displayed in the app dashboard.

# 16. Historical resume checklist — see section 23.1 for next lesson

1. Historical step superseded: basic read access was later confirmed through the successful account-level Ads GET call (empty array). Keep testing optional and avoid destructive writes.

2. Open `routes/ad.routes.ts` and compare it with the repository: confirm create, read, rename and pause route code and exports; do not paste secrets.

3. Run only safe local checks (e.g., TypeScript build or lint, if available) without calling Meta.

4. Account-level insights route implementation was provided in the conversation; next session review and adapt it to the actual readAccessToken() import, then move to Campaign Insights.

5. Prepare Postman requests with credentials kept local, and label each result “code only”, “local validation”, “Meta API tested”, or “blocked”.

6. A low-risk read endpoint now works; keep creative creation as a pending test because of the Development-mode restriction, and do not change App mode just to complete learning.

7. Keep all advertising resources PAUSED; never publish/activate as part of routine learning.

# 17. Evening update — accurate learning checkpoint

This chapter supersedes any earlier “currently blocked”, “Insights not started” or “no new read success” statement in the historical sections above. This is an educational progress record, not a claim that every example was copied into the local repo or successfully tested.

| Area | Latest observed/covered status | Evidence category |
| --- | --- | --- |
| Meta app | Developer app remains in Development mode by deliberate learning choice. | User-confirmed setting |
| Ad image upload | Image upload returned image_hash in earlier session. | Observed successful test |
| Ad Creative POST | Historical 1443121 error; later code 100/subcode 1885183 while app was Development. Still no confirmed Creative ID. | Observed errors; untested fix |
| List all Ads | GET returned {"success":true,"ads":[]} after fixing missing fetch URL parameters. | Confirmed successful live call |
| Ad by Ad Set | Concept and Express GET implementation covered; not confirmed live-tested. | Implementation example |
| Preview / Archive / Delete | Concept and routes covered; no confirmed live tests; delete is destructive. | Implementation examples |
| Insights | Metrics, reporting level, date presets and first account-level GET code covered. | Theory + example, not tested |
| Audiences, tracking, Advanced, AI | Roadmap only; Meta-native generative creative features scheduled last. | Planned |

## 17.1 Root-cause learning: why List All Ads initially failed

In the custom fetch route, URLSearchParams contained access_token and fields but fetch() called the Graph URL without appending these parameters. The failed call returned Meta OAuthException code 200 with “Provide valid app ID”. After correcting the query string, the response became success:true with ads:[]; this is a confirmed outcome, but it does not prove the precise internal reason for Meta’s wording.

const params = new URLSearchParams();
params.set("access_token", accessToken);
params.set("fields", "id,name,status,effective_status,adset_id,campaign_id");
params.set("limit", String(limit));
if (after) params.set("after", after);
const url = `https://graph.facebook.com/${graphVersion}/${accountId}/ads?${params.toString()}`;
const response = await fetch(url, { method: "GET" });

Security improvement in later route examples: prefer Authorization: Bearer <token> header instead of putting the token in URL query parameters, which may appear in logs. Never print the token or share it.

## 17.2 Empty Ads response: what it proves

A success response with ads:[] means the Ads listing request was processed and no rows were returned for its account/filters. It does not mean an Ad exists, and it does not establish that Ad create, rename, pause or preview work. Because no valid Ad ID was available, those operations were not live-tested.

{ "success": true, "ads": [] }

# 18. Ads listing, status and pagination — covered

## 18.1 status versus effective_status

| Field | Meaning | Example |
| --- | --- | --- |
| status | Configured status on that Ad object itself. | ACTIVE |
| effective_status | Effective state considering parent Campaign / Ad Set and other restrictions. | CAMPAIGN_PAUSED |

Example: Campaign=PAUSED, Ad Set=ACTIVE, Ad=ACTIVE can produce Ad status ACTIVE with effective_status CAMPAIGN_PAUSED. Common effective values discussed: ACTIVE, PAUSED, CAMPAIGN_PAUSED, ADSET_PAUSED, PENDING_REVIEW, DISAPPROVED, WITH_ISSUES, ARCHIVED, IN_PROCESS, PENDING_BILLING_INFO. These are examples, not an exhaustive or guaranteed API-version-specific enum. ACTIVE does not guarantee impressions or delivery.

## 18.2 List All Ads API

Meta:  GET /v25.0/act_{adAccountId}/ads
Local: GET /meta/ad-accounts/:adAccountId/ads?limit=25&after={cursor}
Fields: id,name,status,effective_status,adset_id,campaign_id

Flow: validate account ID; normalize act_ prefix; read token from existing readAccessToken() helper; build fields/limit/after query; make authenticated GET; return ads, count and pagination. Input limit is validated as integer 1–100 in the learning example. The Meta data may be empty. Cursor is used only if next page exists; do not assume after cursor alone proves there is a next page.

return res.status(200).json({
  success: true,
  count: result.data?.length ?? 0,
  ads: result.data ?? [],
  pagination: {
    hasNextPage: Boolean(result.paging?.next),
    nextCursor: result.paging?.next ? result.paging?.cursors?.after ?? null : null
  }
});

## 18.3 Get Ads by Ad Set ID

Meta:  GET /v25.0/{adSetId}/ads
Local: GET /meta/adsets/:adSetId/ads
Fields: id,name,status,effective_status,adset_id,campaign_id

Difference: Ad Account /ads lists Ads belonging to the account; Ad Set /ads lists only Ads under the selected Ad Set. Both are Graph API edges. Route validates numeric Ad Set ID, limit, optional after cursor and forwards the bearer token. Example used Ad Set ID 120249201376090775; it is not an Ad ID. Code covered; no confirmed live test.

# 19. Ad Preview, Archive and Delete — covered

## 19.1 Get Ad Preview

Meta:  GET /v25.0/{adId}/previews?ad_format=INSTAGRAM_STANDARD
Local: GET /meta/ads/:adId/preview?ad_format=INSTAGRAM_STANDARD

The Ad Preview edge typically returns preview markup in a body field, often an iframe embed, not a downloaded image. It allows inspection before activation. Formats discussed include MOBILE_FEED_STANDARD, DESKTOP_FEED_STANDARD, INSTAGRAM_STANDARD, INSTAGRAM_STORY and INSTAGRAM_REELS; availability depends on Meta API version, object and placement. Validate Ad ID and allowlisted ad_format; send bearer token. Do not trust returned HTML as ordinary page markup; sandbox embeds appropriately.

Other approaches: /{creativeId}/previews for Creative-based previews and /act_{adAccountId}/generatepreviews for eligible creative-spec previews. These were discussed conceptually, not tested.

## 19.2 Archive or Delete an Ad

Meta:  POST /v25.0/{adId} with status=ARCHIVED or status=DELETED
Local: POST /meta/ads/:adId/archive
Local: POST /meta/ads/:adId/delete  with JSON {"confirm":"DELETE"}

The lesson uses a helper that reads current Ad status, requires exactly PAUSED as a project-level safety rule, then submits a POST status update. The confirm:"DELETE" field is an application guard, not a Meta API field. Do not execute either operation against real ads as part of routine learning. Archived/Deleted states are different from temporary PAUSED. Historical reporting may remain subject to reporting and retention rules.

Safety note: the prior code checked only that current status was PAUSED, then acted. In production also enforce user authorization over the specific Ad, include explicit deletion confirmation, handle concurrent status changes and verify Meta’s response shape.

# 20. Insights module — started on 26 October

## 20.1 What Insights answers

Insights retrieves reporting metrics for selected advertising objects and periods: whether ads received impressions, how many people saw them, click volumes, and how much was spent. It is a GET/read workflow, not a way to create or activate ads.

| Metric | Meaning | Key detail |
| --- | --- | --- |
| impressions | Total ad displays | One person may generate many impressions. |
| reach | People reached | Estimated unique people. |
| clicks | Clicks measured by chosen click definition | All clicks are not identical to link clicks. |
| spend | Money spent during selected period | Account currency, e.g. INR. |
| ctr | Click-through rate | CTR = clicks / impressions × 100 for matching click definition. |
| cpc | Average cost per click | CPC = spend / clicks for chosen click definition. |
| cpm | Cost per 1,000 impressions | CPM = spend / impressions × 1,000. |
| frequency | Average exposure per reached person | Approximately impressions / reach. |

Illustrative exercise: 10,000 impressions, 7,500 reach, 250 clicks, ₹1,000 spend -> 2.5% CTR, ₹4 CPC and ₹100 CPM, using matching definitions. Values are examples, not live account data.

## 20.2 Reporting levels

| Level value | Aggregated result | Example endpoint |
| --- | --- | --- |
| account | Whole Ad Account report | GET /act_{adAccountId}/insights |
| campaign | Campaign-wise rows | GET /act_{adAccountId}/insights?level=campaign |
| adset | Ad Set-wise rows | GET /act_{adAccountId}/insights?level=adset |
| ad | Ad-wise rows | GET /act_{adAccountId}/insights?level=ad |

A specific Campaign, Ad Set or Ad object can also expose /insights. Report grouping, name/ID fields and available breakdowns vary with parameters.

## 20.3 First implementation: Ad Account Insights

Meta:  GET /v25.0/act_{adAccountId}/insights
Local: GET /meta/ad-accounts/:adAccountId/insights
fields=impressions,reach,clicks,spend,ctr,cpc,cpm,date_start,date_stop
level=account&date_preset=last_30d

Example implementation was provided for src/routes/insights.routes.ts: validate account ID and normalize act_ prefix, call readAccessToken() (actual import path must match the project), build URLSearchParams, send GET with Authorization bearer header, safely return Meta error code/subcode/fbtrace_id, and map result.data to insights. Register router in src/server.ts using app.use(insightsRoutes). No live response was confirmed; exact copy into repository has not been verified.

const params = new URLSearchParams({
  fields: "impressions,reach,clicks,spend,ctr,cpc,cpm,date_start,date_stop",
  level: "account",
  date_preset: "last_30d"
});
const response = await fetch(
  `https://graph.facebook.com/${graphVersion}/${accountId}/insights?${params}`,
  { headers: { Authorization: `Bearer ${readAccessToken()}` } }
);

Meta often returns numeric metrics as strings; parse intentionally for calculations. An empty array is valid when the selected time period contains no reportable delivery; this is especially possible while all Ads are PAUSED. Common date presets discussed: today, yesterday, last_7d, last_30d, this_month. Future lessons: campaign/adset/ad reporting, custom since/until, breakdowns, filtering, pagination and async reporting.

# 21. Google Ads versus Meta Ads creation — key comparison

| Dimension | Google Ads (typical Search) | Meta Ads |
| --- | --- | --- |
| Hierarchy | Campaign -> Ad Group -> Ad | Campaign -> Ad Set -> Ad (references Ad Creative) |
| Budget | Often separate campaign budget resource | Campaign or Ad Set level, as configured |
| Targeting | Search keywords and/or audiences; depends on type | Audience, interests, placements and optimization |
| Creative | Search Ad contains text assets; PMax uses assets/Asset Groups | Separate Ad Creative object contains identity, media, copy, CTA |
| Primary use case | High-intent search plus YouTube/Display, etc. | Feed/Stories/Reels/Messenger discovery and conversion |
| AI | Performance Max / automated assets | Advantage+ and eligible creative enhancements |

Google Search simplified sequence: Budget -> Campaign -> Ad Group -> Keywords/targeting -> responsive search Ad. Meta simplified sequence: Campaign -> Ad Set -> image/video upload -> Ad Creative -> paused Ad. Both platforms support multiple campaign types; this is a conceptual comparison, not one universal creation pipeline.

# 22. Meta-native AI creative capabilities — scheduled last

User explicitly chose Meta’s own Advantage+ Creative / Generative AI features, not OpenAI or Gemini. They are scheduled as the FINAL module of the learning path, after Insights, audiences, advanced features, tracking and testing. Meta app remains Development while learning; AI opt-in flags do not bypass app/creative permission restrictions.

| Capability discussed | Illustrative Meta feature key | Note |
| --- | --- | --- |
| AI text variations | text_generation | May propose variations for eligible ad text. |
| Image expansion / uncrop | image_uncrop | Supports eligible placement adaptation. |
| Image background generation | image_background_gen | Eligible visual creative workflows. |
| Image touchups | image_touchups | Eligible enhancement workflows. |
| Text optimization | text_optimizations | Optimization feature when available. |

const metaAiConfig = {
  creative_features_spec: {
    text_generation: { enroll_status: "OPT_IN" },
    image_uncrop: { enroll_status: "OPT_IN" }
  }
};
params.set("degrees_of_freedom_spec", JSON.stringify(metaAiConfig));

This is a learning-only configuration example, not proof that the exact combination is accepted for this ad account and API version. Confirm current supported fields, creative type, eligibility, permission tier and opt-in behavior in Meta docs before attempting a live request. Meta-native AI enhancements generally operate on supplied Ad Creative material; they are not a generic prompt-to-image assistant. Ad must stay PAUSED.

# 23. Final roadmap and next session handoff

| Phase | Scope | Progress / order |
| --- | --- | --- |
| 1. Foundation | App, OAuth, permissions, Graph API, IDs | Covered earlier |
| 2. Campaigns | Objectives, CRUD, paused status, budgets | Learning covered; tests mixed |
| 3. Ad Sets | Targeting, optimization goals, billing, bidding, scheduling | Learning + selected tests covered |
| 4. Creative & Ads | Images/video, Ad Creative, Ad CRUD, listing, preview, archive/delete | Theory/code covered; image + account Ads GET confirmed |
| 5. Insights | Account/campaign/adset/ad reports, metrics, dates, breakdowns | CURRENT: account-level concepts/code done |
| 6. Audiences | Saved, Custom, Lookalike, targeting search | Upcoming |
| 7. Advanced Ads | Carousel, video, catalog, dynamic, Advantage+ campaigns | Upcoming |
| 8. Tracking | Pixel, Conversions API, events and attribution | Upcoming |
| 9. Testing/readiness | Permissions, error handling, pagination, security, end-to-end review | Upcoming; safe GET only by default |
| 10. Meta AI | Meta-native text/image creative enhancements | LAST module per user request |

## 23.1 Exact next step when learning resumes

Continue Phase 5, Lesson 5.3: Campaign-level Insights. Reuse insights.routes.ts and switch level to campaign, request relevant campaign_id / campaign_name plus performance fields, and explain differences from account aggregation. Later implement Ad Set and individual Ad Insights. Testing is optional; use read-only GET requests if the user wants to try them.

## 23.2 Rules carried forward

Keep every learning Campaign, Ad Set and Ad PAUSED; no activation, ad publishing or accidental delivery.

Do not change the Meta app to Live mode just for theory learning. Eligibility requirements may block Creative creation until addressed later.

Keep feature-related routes together (e.g., ad.routes.ts and insights.routes.ts), with a simple server.ts.

Track statuses precisely: tested successfully, code implemented/proposed, theory only, blocked and untested are different.

Never paste or log access tokens. Rotate any token previously disclosed, and protect data/token.json and environment secrets.

Confirm actual Meta API version, supported fields and account access before production usage or irreversible changes.

End-of-day checkpoint: the latest confirmed successful API is account-level List All Ads (empty array). The next scheduled lesson is Campaign-Level Insights; native Meta AI remains last.